# Sprint 2 Materials

Team A

Grant Ashford

Brenden Barber

Leo Cuzela

Ryan Roeling

Sam Scarcelli

Jared Spotts

# Retrospective Summary

Throughout Sprint 2, as a team, we were able to make the progress needed to move onto Sprint 3 and finish this project up successfully. Just like within Sprint 2, we were not able to complete all the tasks that were listed on the product backlog, but feel pleased with the direction we are heading in for the goal we want to achieve for Sprint 3. Also, the things that went right within Sprint 2, were that we were able to implement both the Google OAuth 2 and the Google Translate API features required for this project, along with choosing an API that had to be approved by a TA/Professor, x-report being resolved and payment screen being fulfilled for the kiosk. Additionally, we felt that we could have done better on the scheduling part for this sprint, similar to Sprint 1, and with Thanksgiving break approaching, we need to make sure we are on the same page about the progress that should be made after we get back from Thanksgiving break. After getting the issues resolved with troubleshooting and github within Sprint 1, we felt like we have been more efficient for Sprint 2, regarding tasks completed in Sprint 2 versus Sprint 1. Other than that, we know the importance of picking up the pace a little bit for Sprint 3 in order to complete this project effectively and efficiently to be able to achieve our goal of having a fully functional web application that includes a variety of accessibility features.

# GitHub Release Link

# Product Backlog

| Task | Sprint | Owner | Description | Priority | Dependencies | Story Points | Complete |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 1 | Leo | Set up project using React.js | 1 | 14 | 1 | O |
| 2 | 1 | Grant | Update manager x-report | 2 | 3 | 1 | / |
| 3 | 1 | Ryan | Update Manager Database interaction | 2 |  | 2 | X |
| 4 | 1 | Brenden | Connect Kiosk View to database | 3 |  | 2 | O |
| 5 | 1 | Leo | Configure Javascript/AWS Connectivity using ENV file | 3 |  | 2 | O |
| 6 | 1 | Leo | Set up GitHub to Hosting platform integration | 1 |  | 1 | O |
| 7 | 1 | Sam | Brainstorm thematic features | 4 |  | 1 | O |
| 8 | 1 | Grant | Implement Kiosk UI | 3 |  | 3 | / |
| 9 | 1 | Brenden | Implement thematic features for customer interface | 4 | 7,8 | 2 | O |
| 10 | 1 | Brenden | Create branch strategies | 2 |  | 1 | O |
| 11 | 1 | Jared | Write appropriate README | 5 |  | 1 | X |
| 12 | 1 | Ryan | Add order status column to order table | 2 |  | 1 | O |
| 13 | 1 | Jared | Update UML | 5 |  | 1 | X |
| 14 | 1 | Leo | Set up Docker Environment | 1 |  | 2 | O |
| 15 | 1 | Sam | Update Manager Documentation | 5 | 17 | 1 | X |
| 16 | 1 | Sam | Create Kiosk Documentation | 5 | 9 | 1 | X |
| 17 | 1 | Brenden | Perform Code Reviews for Manager | 4 | 2 | 1 | O |
| 18 | 1 | Ryan | Seed database with test data | 2 | 12 | 1 | X |
| 19 | 1 | Ryan (Jared) | Connect Kitchen View to database | 3 |  | 1 | X |
| 20 | 1 | Jared | Make kitchen display retrieve pending orders from database | 4 | 19 | 1 | X |
| 21 | 1 | Brenden | Make kitchen display in progress orders | 4 | 12,20 | 1 | O |
| 22 | 1 | Ryan | Make functionality to change order status | 5 | 21 | 2 | X |
| 23 | 2 | Sam | Update login screen | 5 |  | 2 | O |
| 24 | 2 | Sam | Test and Debug GUI | 5 | 8,25 | 3 | O |
| 25 | 2 | Grant | Update user authentication UI | 5 | 8 | 3 | X |
| 26 | 2 | Leo | Establish endpoints with weather | 1 |  | 2 | O |
| 27 | 2 | Leo | Establish endpoints with translation | 1 |  | 2 | O |
| 28 | 2 | Ryan | Establish endpoints with choice API | 1 |  | 2 | X |
| 29 | 2 | Ryan | Integrate Google OAuth 2 for login | 2 | 25 | 2 | O |
| 30 | 2 | Sam | Integrate Google Translate for kiosk | 2 | 27 | 2 | O |
| 31 | 2 | Leo | Integrate OpenWeather API for weather display | 2 | 26 | 2 | O |
| 32 | 2 | Jared | Choose an API | 1 |  | 1 | O |
| 33 | 2 | Grant | Implement screen reader support | 4 | 8 | 2 | X |
| 34 | 2 | Sam | Add color contrast | 4 | 8 | 1 | O |
| 35 | 2 | Sam | Add scalable text | 4 | 8 | 2 | O |
| 36 | 2 | Brenden | Document issues for task tracking | 2 |  | 1 | X |
| 37 | 2 | Ryan | Adapt cashier GUI | 1 |  | 1 | O |
| 38 | 2 | Ryan | Add accessibility option (interface) | 3 | 8 | 2 | O |
| 39 | 2 | Jared | Make dynamic menu | 4 |  | 3 | X |
| 40 | 2 | Jared | Make multi-display feature | 4 |  | 3 | X |
| 41 | 2 | Grant | Create Menu Documentation | 5 | 40 | 1 | X |
| 42 | 2 | Brenden | Implement new login validation logic | 2 | 25 | 2 | O |
| 43 | 2 | Leo | Perform Code Reviews for kiosk | 5 | 30 | 2 | O |
| 44 | 2 | Jared | Integrate chosen API | 2 | 32 | 3 | X |
| 45 | 3 | Ryan | Connect Menu board to database | 4 |  | 1 | X |
| 46 | 3 | Leo | Audit for WCAD 2.1 compliance | 5 | 38 | 2 | X |
| 47 | 3 | Brenden | Test with required and chosen personas | 5 | 38 | 1 | / |
| 48 | 3 | Grant | Add payment screen | 1 | 43 | 2 | O |
| 49 | 3 | Jared | Integrate dynamic menus into multi-display | 1 | 39,40 | 3 | X |
| 50 | 3 | Grant | Create Kitchen Documentation | 4 | 21 | 1 | X |
| 51 | 3 | Jared | Perform Code Reviews for Kitchen | 5 | 50 | 2 | X |
| 52 | 3 | Brenden | Perform Code Reviews for Menu Board | 5 | 49 | 2 | X |
| 53 | 3 | Ryan | Test live deployment | 5 | everything | 2 | X |
| 54 | 1 | Jared | Reformat Manager view from Project 2 into javascript | 2 |  | 1 | O |
| 55 | 1 | Grant | Implemented Kiosk UI MVP | 3 |  | 3 | O |
| 56 | 2 | Grant | Fix X report for manager View | 3 | 54 | 2 | O |
| 57 | 3 | Jared | Make the implement menu board weather integration | 5 | 49 | 3 | X |
| 58 | 3 | Leo | Implement point system | 5 |  | 2 | X |
| 59 | 3 | Ryan | Make Google OAuth sign users into different views based on role | 2 |  | 3 | X |

Sprint Backlog

| 23 | 2 | Sam | Update login screen | 5 |  | 2 | O |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 24 | 2 | Sam | Test and Debug GUI | 5 | 8,25 | 3 | O |
| 25 | 2 | Grant | Update user authentication UI | 5 | 8 | 3 | X |
| 26 | 2 | Leo | Establish endpoints with weather | 1 |  | 2 | O |
| 27 | 2 | Leo | Establish endpoints with translation | 1 |  | 2 | O |
| 28 | 2 | Ryan | Establish endpoints with choice API | 1 |  | 2 | X |
| 29 | 2 | Ryan | Integrate Google OAuth 2 for login | 2 | 25 | 2 | O |
| 30 | 2 | Sam | Integrate Google Translate for kiosk | 2 | 27 | 2 | O |
| 31 | 2 | Leo | Integrate OpenWeather API for weather display | 2 | 26 | 2 | O |
| 32 | 2 | Jared | Choose an API | 1 |  | 1 | O |
| 33 | 2 | Grant | Implement screen reader support | 4 | 8 | 2 | O |
| 34 | 2 | Sam | Add color contrast | 4 | 8 | 1 | O |
| 35 | 2 | Sam | Add scalable text | 4 | 8 | 2 | O |
| 36 | 2 | Brenden | Document issues for task tracking | 2 |  | 1 | O |
| 37 | 2 | Ryan | Adapt cashier GUI | 1 |  | 1 | O |
| 38 | 2 | Ryan | Add accessibility option (interface) | 3 | 8 | 2 | O |
| 39 | 2 | Jared | Make dynamic menu | 4 |  | 3 | X |
| 40 | 2 | Jared | Make multi-display feature | 4 |  | 3 | X |
| 41 | 2 | Grant | Create Menu Documentation | 5 | 40 | 1 | X |
| 42 | 2 | Brenden | Implement new login validation logic | 2 | 25 | 2 | O |
| 43 | 2 | Leo | Perform Code Reviews for kiosk | 5 | 30 | 2 | O |
| 44 | 2 | Jared | Integrate chosen API | 2 | 32 | 3 | X |
| 48 | 2/3 | Grant | Add payment screen | 1 | 43 | 2 | O |
| 56 | 2 | Grant | Fix X report for manager View | 3 | 54 | 2 | O |

| NAME: | Leo | Jared | Grant | Sam | Brenden | Ryan |
| --- | --- | --- | --- | --- | --- | --- |
| SPRINT 2 POINTS: | 8 | 1 | 6 | 10 | 3 | 5 |

# Burn-down Charts

# Next Sprint’s SCRUM Meeting Schedule

Sprint 3:

| Date | Time | Location |
| --- | --- | --- |
| 12/1 (SCRUM Meeting) | 2:25PM - 2:40PM | In lab |
| 12/3 | 2:25PM - 2:40PM | In lab |
| 12/5 (SCRUM Meeting) | 2:00PM - 2:15PM | Outside of class |
| 12/7 (SCRUM Meeting) | 2:00PM - 2:15 PM | Outside of class |
| 12/8 (SCRUM Meeting) | 9:45AM - 10:00AM | In class |

Appendix 1: SCRUM Meeting Agendas and Minutes

SCRUM Meeting 4 for Project 3

Prepared by: Grant Ashford

Meeting Date: 11/12

## Meeting Attendees

- Grant Ashford

- Brenden Barber

- Ryan Roeling

- Sam Scarcelli

- Jared Spotts

- Leo Cuzela

## Meeting Agenda Items

- Review and make adjustments for sprint 2 plan.

## Status Update Since Last Meeting

Accomplishments:

- Completed tasks for Sprint 1 deadline.

Tasks Completed:

| Task Description | Assigned to | Completed? (yes/no) |
| --- | --- | --- |
| Add scalable text | Sam | Yes |
| Add color contrast | Sam | Yes |
| Connect Kitchen View to database | Ryan | No |
| Make kitchen display in progress orders | Brenden | Yes |

## Before The Next Meeting

Plans:

- Add the Google Translate accessibility to the kiosk, as well as having our API chosen and approved by TA/Professor.

Task Assignments:

| Task Description | Assigned to |
| --- | --- |
| Establish endpoints with translation | Leo |
| Integrate Google Translate for kiosk | Sam |
| Choose an API | Jared |

## Minutes from Previous Meeting

We communicated about our progress and how we were going to complete the tasks that we had to do for Sprint 1. Also, we discussed the importance of what had to be done and the progress that had to be made for each task in Sprint 2. Furthermore, we were able to make good headway on the development of the kitchen display and layout/style of the kiosk.

SCRUM Meeting 5 for Project 3

Prepared by: Leo Cuzela

Meeting Date: 11/17

## Meeting Attendees

- Leo

- Grant

- Jared

- Ryan

- Brenden

- Sam

## Meeting Agenda Items

- Plans for the integration of the Google OAuth 2 for login.

- Plans for how we were going to update the X-report in the manager view.

## Status Update Since Last Meeting

Accomplishments:

- Google Translate was included in our kiosk and working.

- API was chosen and approved.

  - A college sports API will be implemented.

Tasks Completed:

| Task Description | Assigned to | Completed? (yes/no) |
| --- | --- | --- |
| Establish endpoints with translation | Leo | Yes |
| Integrate Google Translate for kiosk | Sam | Yes |
| Choose an API | Jared | Yes |

## Before The Next Meeting

Plans:

- Have Google OAuth 2 for login implemented and working as intended for user authentication.

- Have the X-report be a textual version and not a graph.

Task Assignments:

| Task Description | Assigned to |
| --- | --- |
| Integrate Google OAuth 2 for login | Ryan |
| Fix X report for Manager View | Grant |

## Minutes from Previous Meeting

We discussed everyone’s tasks for Sprint 2, and the significance of making sure our Google Translate feature and API that had to be approved was a must. Also, we talked about the week ahead and how we plan to schedule around the other team members' course work.

SCRUM Meeting 6 for Project 3

Prepared by: Leo Cuzela

Meeting Date: 11/19

## Meeting Attendees

- Jared Spotts

- Leo Cuzela

- Grant Ashford

- Brenden Barber

## Meeting Agenda Items

- Discuss above and beyond features

## Status Update Since Last Meeting

Accomplishments:

- The Google OAuth 2 for login feature was successfully implemented/integrated for basic functionality.

- The X-report for the manager view was resolved.

  - Textual version, instead of a graph.

Tasks Completed:

| Task Description | Assigned to | Completed? (yes/no) |
| --- | --- | --- |
| Fix X report for Manager View | Grant | Yes |
| Integrate Google OAuth 2 for login | Ryan | Yes |

## Before The Next Meeting

Plans:

- Have the Google OAuth 2 feature be able to sign users into different views based on their role.

- Have a payment screen implemented within the kiosk.

Task Assignments:

| Task Description | Assigned to |
| --- | --- |
| Make Google OAuth sign users into different views based on role | Ryan |
| Add a payment screen | Grant |

## Minutes from Previous Meeting

We discussed as a team the importance of the Google OAuth 2 feature being implemented and functional, as well as fixing the x-report within the manager view. In addition, we conversed about how close we were to the deadline and how the number of the tasks and assignments that needed to be completed by the Sprint 2 deadline for basic functionality and MVP purposes.